March 17, 2006

See Attached List

SUBJECT:	REQUEST FOR QUALIFICATIONS – WATER METER IMPLEMENTATION/DEMAND MANAGEMENT PLAN

Dear (see list):

The City of Folsom remains interested in obtaining Statement’s of Qualifications from professional consulting firms for the development of a comprehensive plan for a water meter implementation/ demand management program.  The intent of this master plan is to provide the City of Folsom with a guidance document for the implementation of a meter retrofit program that will enable the City to initiate a metered water rate, City-wide, in a time frame that is realistic and equitable to existing customers as well as manageable for City staff.  In addition, it is intended that the metering schedule developed will facilitate the City’s ability to effectively manage water use during predicted dry periods or other times when demand must be limited due to conditions beyond the City’s control.

The Meter Implementation Plan will be a comprehensive document that will identify milestones that must be addressed by various City Department’s to enable the Utilities Department to implement the Plan.  Key issues that must be addressed are phasing of metered customers, replacement of existing meters that are outside industry standards for accuracy, installation of retrofit meters, recommendations for meter management, billing procedures, water conservation, and other activities required for a comprehensive and efficient water metering program.

If you are interested in submitting an SOQ’s, they are to be submitted by 3:00 pm on Thursday, June 15, 2006.  The City will invite the top three firms selected based on their qualifications to interview with the City to present their proposals to illustrate their anticipated strategy for performing these services.

If you have any questions, please feel free to contact me at (916) 355-8324.

Sincerely,

John L. Maguire, P.E.

Assistant Utilities Director

cc:  	Kenneth V. Payne, Director of Utilities

Roy Hafar, Utilities Superintendent

Project File

Chron File

#### Request for Qualifications

Water Meter Implementation/ Demand Management Plan

May 2006

City of Folsom

50 Natoma Street

Folsom, CA 95630

#### REQUEST FOR Qualifications

## WATER METER IMPLEMENTATION/DEMAND MANAGEMENT PLAN CONSULTING SERVICES

TABLE OF CONTENTS

| I. | INTRODUCTION……………………………………………… | 1 |
| --- | --- | --- |
| II. | BACKGROUND……………………………...………………... | 1 |
| III. | PROJECT DESCRIPTION AND PURPOSE………………... | 2 |
| IV. | CONTACTS..………..…………………………….…………… | 3 |
| V. | SUBMISSION OF PROPOSALS….………………….………. | 3 |
| VI. | SCHEDULE ……………………….…………………..………. | 3 |
| VII. | GENERAL CONDITIONS ……………………………...……. | 4 |
| VIII. | PROPOSAL CONTENT AND ORGANIZATION ……...….. | 5 |
| IX. | PROPOSAL EVALUATION AND SELECTION ………..…. | 6 |
| X. | CONSULTANT AGREEMENT………………………….…… | 6 |

I.	INTRODUCTION

This RFQ is being issued by the City of Folsom (City) for consultants to provide professional services required for the development of a comprehensive Meter Implementation Plan (Plan) for a water meter implementation program.  This Plan must address the retrofit of existing services and the replacement of existing meters that are now outside of industry standards for accuracy, in a manner that will facilitate an orderly transition from a flat rate to city-wide metered rates. The Plan will review and recommend procedures for the overall meter implementation plan including data transfer components, operations and financial coordination, public outreach, water conservations, financial and overall schedule recommendations.

It is important that the schedule for accomplishing full metering of the City of Folsom, as presented in this Plan, consider the probability of the City having to implement some aspect of water demand management during potentially dry years.  Section III further describes areas to be considered in the meter implementation plan.

II.	BACKGROUND

The City of Folsom (City) is located in Sacramento County, approximately 20 miles east of the City of Sacramento.  The City is located adjacent to the American River, Folsom Reservoir (Lake), Lake Natoma, and has various environmentally sensitive creeks within the City boundaries.  The City is approximately 25 square miles in area.  The City's population is approximately 60,000, excluding the Folsom Prison residents, with approximately 20,000 water customers.  Folsom has been growing steadily at approximately five to seven percent (5 - 7%) per year over the last five years.  Build-out population is expected to reach approximately 69,000 residents by the year 2009.

In compliance with State law, the City required the installation of water meters on all new residential accounts in 1992.  However, the City has not developed a City-wide program to read or maintain the residential meters.  In response to a mandate from the U.S. Bureau of Reclamation, installation of meters in the Ashland area has been completed, and a meter rate for the Ashland area was recently approved by the City Council.  Currently, there are approximately 6,000 un-metered residential accounts in the City south of the American River and outside of the Ashland area.  Approximately 9,000 residential accounts with meters of varying ages have yet to be read.

In 2000, the City of Folsom made an important commitment to nurture the American River by signing the Water Forum Agreement.  By signing this agreement, Folsom agreed to take less water during dry years in order to help protect the American River.  To balance the cutbacks in supply, the Water Forum recommended two courses of action.  These included supplementing the City’s supply with water from neighboring purveyors, and actively pursuing a conservation program.  The City is actively pursuing supplemental supplies for dry years with neighboring purveyors through a variety of programs, and participating in a variety of conservation programs, both locally and regionally.  While the City is actively pursuing a dry year supply, the current source of supply is surface water only.  As a result, in a dry year the cutbacks in consumption could be significant and may require more than a voluntary effort on behalf of the City’s residents and business owners, as there are currently no supplemental sources of supply.  Therefore, the ability to meter all connections may become an invaluable management tool to match demand to supply.

In 2005, the City completed a water rate analysis that established the current flat and metered water rates.  The flat rate was established for the approximately 16,000 single family residences south of the American River.  The metered rate was established for the approximately 1,500 residences north of the American River in the Ashland Service Area.

III.	PROJECT DESCRIPTION AND PURPOSE

The purpose of this Master Plan is to provide the City with a comprehensive document that identifies all actions items that must be addressed by the City to implement a comprehensive water metering program City wide.  A key initial component of the plan will be the development of a time schedule for project completion that will enable the City to manage water demands during predicted dry periods.  Once this time frame or window of opportunity is defined, then other activities must be identified and a schedule for their completion developed.  Definition of this time frame can be by stochastic simulation or other professionally acceptable techniques, including logistical constraints.  A listing of activities to be addressed include, but should not be limited to the following:

- List of City departmental/divisional responsibilities and needs for the City-wide meter implementation program.

- Overall program implementation schedule, to meet the ultimate meter implementation deadline of 2013.

- Demand management scenarios for dry years. (including dry year predictions)

- Meter replacement schedule for existing residential meters and non-metered residential connections.

- Recommendations for performing meter repair, meter replacement, meter calibration, bench testing for commercial meters and meter installation (retrofit) i.e. bidding strategies, etc.

- Strategies for phasing in meter reading and billing.

- Recommendations for long term management of meter reading and repairs.

- Recommendations for financial and water operations coordination regarding meter reading, data transfer, stop/starts (home sales), exception report, etc.

- Public outreach recommendations and schedule, including newsletter and press release recommendations, historical water use, high user outreach, and water conservation.

- Meter account setup procedures with existing meters, retrofitted meters, and new meter installations.

- Review the data transfer and work order generation and use of water divisions Computerized Maintenance Management System (CMMS) and GIS systems.

- Financial review of meter installation for new meters, additionally a budgetary number for meter replacement and review of the City’s meter technology analysis and incorporate recommendations regarding shifting to AMR.

- Staffing recommendation, both internal staffing and contract recommendations for the critical components of the meter implementation program, including the review and incorporation of the water division efficiency study.

- Ordinance review and recommended modifications, including enforcement procedures.

The City is seeking to have the plan completed by November 1, 2006 in order to present the results and adopt the plan to the City Council in the December 12, 2006 meeting

IV.	CONTACTS

The main point of contact for this Project is:

John Maguire, P.E.

Assistant Utiliites Director

Department of Utilities

(916) 355-8324

E-mail: jmaguire@folsom.ca.us

V.	Submission of Statement of Qualifications

Five (5) copies of the Statement of Qualification (SOQ) must be received no later than 3:00 p.m. on Thursday, June 15, 2006.  If mail delivery is used, the Consultant should mail the SOQ early enough to provide for arrival by this deadline.  Consultants use mail or courier service at their own risk.  City will not be liable or responsible for any late delivery of SOQ’s.

Proposals shall be submitted to:

John Maguire, PE

Department of Utilities

City of Folsom

50 Natoma Street

Folsom, CA 95630

Until award of the contract, the SOQ’s shall be held in confidence and shall not be available for public review.  Upon award of a contract to the successful team, all submittals shall be public records.  No SOQ’s shall be returned after the date and time set for opening thereof.

VI.	SCHEDULE

The anticipated schedule is as follows:

Receive SOQs				June 15, 2006

Select Top 3 Firms			June 16, 2006

Interview/Present Proposals		June 22, 2006

Select Firm				June 22, 2006

Authorization by C.C.			June 27, 2006

Notice To Proceed			July 7, 2006

City Council to Adopt Plan		December 12, 2006

VII.	GENERAL CONDITIONS

A.  	Limitations

This request for qualifications (RFQ) does not commit City to award a contract, to pay any costs incurred in the preparation of the contract in response to this request, or to procure or contract for services or supplies.  City expressly reserves the right to reject any and all SOQ’s or to waive any irregularity or information in any SOQ or in the RFQ procedure and to be the sole judge of the responsibility of any proposer and of the suitability of the materials and/or services to be rendered.  City reserves the right to withdraw this RFQ at any time without prior notice.  Further, City reserves the right to modify the RFQ schedule described above.

B.  	Award

It is the City’s intent to ask RFQ finalists to present formal proposals to detail the formal scope of work and work plan.  The City may conduct oral briefings of their proposals.  All finalists may be required to participate in negotiations and submit such price, technical, or other revisions of their proposals as may result from negotiations.  City also reserves the right to award the contract without discussion, based upon the initial qualifications.

C.	RFQ Addendum

Any changes to the RFQ requirements will be made by written addenda by City and shall be considered part of the RFQ.  Upon issuance, such addenda shall be incorporated in the agreement documents, and shall prevail over inconsistent provisions of earlier issued documentation.

D.	Verbal Agreement or Conversation

No prior, current, or post award verbal conversations or agreement(s) with any officer, agent, or employee of City shall affect or modify any terms or obligations of the RFQ, or any contract resulting from this RFQ.

E.	Pre-contractual Expense

Pre-contractual expenses are defined as expenses incurred by proposers and selected contractor in:

- Preparing statement of qualifications in response to this RFQ.

- Submitting statement of qualifications to City.

- Making a presentation to City staff.

- Negotiations with City on any matter related to submittals.

- Other expenses incurred by a proposer prior to the date of award of any agreement.

In any event, City shall not be liable for any pre-contractual expenses incurred by any proposer or selected consultant.  City shall be held harmless and free from any and all liability, claims, or expenses whatsoever incurred by, or on behalf of, any person or organization responding to this RFQ.  The City will not be liable for the cost for any work completed prior to a written notice-to-proceed for the City.

F.	Signature

The statement of qualifications will also provide the following information: name, title, address and telephone number of individual with authority to bind the company and also who may be contacted during the period of statement of qualifications evaluation and be signed by this person.

VIII.	STATEMENT OF QUALIFICATION CONTENT AND ORGANIZATION

The intent of this RFQ is to encourage the consultant to be creative in their responses in a manner which will allow the City to fully understand your firm’s experience, qualifications, and ability to identify issues that must be addressed in a timely manner for development of a comprehensive Demand Management/Water Meter Implementation Plan.  It is the City’s intent that this Plan will provide the City with a tool that will enable the City to transition from a flat rate water billing system to metered water rates, City wide, in a timely and efficient manner.

The statement of qualifications should be kept concise in order to efficiently present consultant qualifications and should be kept a 15 page limit, excluding resumes.  The organization of the statement of qualifications should follow the general outline below.

A.	Transmittal Letter

The transmittal letter should include the name, title, address, phone number, and original signature of an individual with authority to negotiate on behalf of and to contractually bind the consulting firm, and who may be contacted during the period of statement of qualifications evaluation.

B.	Introduction

The consultant should present an overview of their firm’s experience of the various types of work that may performed as part of this project, and an understanding of the role and relationships of your staff in the development of the project.

C.	Project Understanding

This section should show a brief outline to demonstrate your general understanding of the proposed project, potential deliverables, and key issues associated with a project of this nature, and experience that your firm has encountered on previous projects that may set your firm apart.  It is the intent of this section to give the City information that indicates that your firm understands the key issues and why your firm is most qualified.  A schedule for completion of the Master Plan should be included.

Additionally, this section should include brief examples of unique implementation procedures that your firm has used on similar projects.

D.	Consultant and Sub-consultant Staff

This section should describe the qualifications and experience of each professional who will participate in the project.  An overall project manager must be designated, but the City understands that key staff will vary depending upon the services provided.  Separate project managers for the various types of work are acceptable.  Additionally, provide an organizational chart(s) showing the manager and project staff.  If a sub-consultant will be used, the SOQ must include a listing of their pertinent staff.  Through the City’s RFQ process, the City has separately selected MMC Communications, Inc. to perform its water and sewer public relations efforts.  Consultants can contact Michele McCormick at MMC Communications, Inc, 916-567-6309, for the public relations component.

E.	Consultant Qualifications and References

This section should describe the nature and outcome of projects previously conducted by the consultant related to the work described within the RFQ.  Descriptions should include client contact names, address, phone numbers, descriptions of the type of work performed, approximate dates on which the work was completed, and professional staff included in the proposed project team who performed the work.  If a sub-consultant is proposed, two to three similar qualifications and references should be provided.

F.  Team Resumes

Include a 1-2 page resume for each of the key project team members.

IX.	PROPOSAL EVALUATION AND SELECTION

A statement of qualifications review panel made up of City staff or regional representatives who will evaluate each statement of qualifications.  Consultants may be telephoned and asked for further information, if necessary.  Previous clients may also be called.  The panel will make recommendations to the City Project Manager on the basis of the statement of qualifications and reference check.  The top three firms will be asked to participate in an interview where they will present and submit their proposal for review by the City, which will include a detailed work plan and understanding of the project.  The proposal will be limited to the project approach and need not repeat qualifications of the proposed team unless changes have been made.  Evaluation criteria will include such considerations as:

  - Understanding of the background and requirements of the potential projects and overall implementation.  Project understanding of the techniques that are unique to these types of projects.

  - Experience of project manager(s) and project team for the various types of work of a similar nature to this project.

  - Qualifications, education, experience and references of overall team.

X.	CONSULTANT AGREEMENT

Attached.